**Week 5 Meeting Minutes**

**PLACE AND DATE**

Ingkarni Wardli Room 4.48 at 4:00 PM on Monday 16th April 2018

**ATTENDEES**

1. Jiexin Li
2. Tianshuo Zhang
3. Xiyu Zhang
4. Christoph Treude

**MEETING RECORDINGS**

What did we do this week that helped the development team meet the sprint goal?

1. We have revised the code of authorization login with GitHub
2. We have designed database tables for our project.
3. We have a meeting with our supervisor on this Monday, and we confirmed that with him.
4. In addition, our supervisor give us a new function that there should be a button of selecting projects in our interface after authorization. After that, our back-end will send an email to users’ email address, in order inform them all needed data have been completely download and they can access our toll.

What will we do next week to help the development team meet the sprint goal?

1. We are going to implement the local database as soon as possible.
2. Trying to store data into the database.
3. Connecting it with our improved front-end.

Do we see any impediment that prevents us or the development team from meeting the sprint goal?

1. We are struggling with how can we connect the database with the front-end.
2. Once we did it, the following challenge is to collect data from GitHub and store them into our local database.
3. In addition, due to the fact that we have got a new requirement from our supervisor, so we need to revise our current front-end.

**Supervisor Notes and Feedback** (Optional)**:**

|  |
| --- |
|  |

**Evaluation (…..…..)**

(Supervisor Name):……Christoph Treude………

(Date):…....…16/04/2018…..………