**Week 7 Meeting Minutes**

**PLACE AND DATE**

Ingkarni Wardli Room 4.48 at 4:00 PM on Monday 23th April 2018

**ATTENDEES**

1. Jiexin Li
2. Tianshuo Zhang
3. Xiyu Zhang
4. Christoph Treude

**MEETING RECORDINGS**

What did we do this week that helped the development team meet the sprint goal?

1. We have implemented the local database
2. We have connected it with our function of authorization, but there are some problem on it.
3. We have to change our programming language of authorization from PHP to JSP and we are working on it.

What will we do next week to help the development team meet the sprint goal?

1. We are going to fix the problems of connection between authorization and local database.
2. We will keep on changing the programming language of authorization.
3. Once above two steps have been finished, we will try to show content of repositories on the dashboard.

Do we see any impediment that prevents us or the development team from meeting the sprint goal?

1. We are struggling with changing the programming language of authorization. The problem that some JSP syntax need to be paid more attention on it, even if the logic of two languages is similar.
2. We thought there are some details do not make sense, which result in the connecting problem between authorization and local database. For this reason, we need to revise our database tables.

**Supervisor Notes and Feedback** (Optional)**:**

|  |
| --- |
|  |

**Evaluation (…..…..)**

(Supervisor Name):……Christoph Treude………

(Date):…....…23/04/2018…..………