**Week 8 Meeting Minutes**

**PLACE AND DATE**

Ingkarni Wardli Room 4.48 at 4:00 PM on Monday 4th May 2018

**ATTENDEES**

1. Jiexin Li
2. Tianshuo Zhang
3. Xiyu Zhang
4. Christoph Treude

**MEETING RECORDINGS**

What did we do this week that helped the development team meet the sprint goal?

1. We have already changed the programming language of authorization login.
2. We have already fixed the problems of connection between authorization and local database.
3. We have already changed the layout of our web interface in order to make it seems more reasonable.

What will we do next week to help the development team meet the sprint goal?

1. We will connect our revised front-end with the back-end of local database and authorization login.
2. After above step, we will choose one or two defined unusual events and design analyzers from them.
3. Showing the unusual events on the web interface.
4. Once above steps have finished, it means that our first prototype is done.

Do we see any impediment that prevents us or the development team from meeting the sprint goal?

1. We will collect useful information from authorized users, so there is a problem that how can we store them in AWS database web service.
2. We know that how data can be stored in our local database, but it is not suitable for our project. In other words, we cannot run our computers all the time for waiting whenever requests from users. For this reason, we need the web database service on AWS.

**Supervisor Notes and Feedback** (Optional)**:**

|  |
| --- |
|  |

**Evaluation (…..…..)**

(Supervisor Name):……Christoph Treude………

(Date):…....…04/05/2018…..………